Homeschool Planner & Compliance App — Master Plan & Build Guide

Students: Milli, Luci  |  State: Wisconsin  |  Stack: Next.js + Supabase + Vercel  |  Status: Planning complete, ready to build

1. Overview

This document consolidates every feature, screen, and technical decision from planning into one build-ready reference. It's organized by phase, so you (or Claude Code) can build in order without re-deriving decisions already made. Each phase lists its screens (with a simple wireframe), the data it needs, and what "done" looks like.

Core design principles carried through every phase:

- Reverse logging first — the app never blocks you from logging what actually happened, planned or not.

- AI drafts, human confirms — every AI-assisted feature (standards tagging, grading, narration skill-tagging) produces a suggestion you approve, never an automatic final record.

- Curriculum-agnostic — nothing in the schema is hardcoded to BookShark or Math-U-See; switching curricula, adding online-delivered courses, or mixing brands per subject all work the same way.

- Compliance-grade, not compliance-only — the app documents real childhood (trips, projects, narrations) alongside the legal record, because that's what actually gets used and enjoyed.

2. Feature Roadmap by Phase

Phase 1 — MVP (core compliance loop)

Screens: Dashboard, Quick Log, Subjects, Compliance & Reports, Add Student

Dashboard — student cards, hour progress, today's checklist status:

┌─────────────────────────────────────────────────────┐

│ ⚠ PI-1206 filing window open — due Oct 15            │

├───────────────────────────┬───────────────────────────┤

│  Milli · Grade 1           │  Luci · Grade K            │

│  ◔ 41%  361 / 875 hrs      │  ◔ 22%  190 / 875 hrs      │

│  ✓ Today: 2 of 4 done      │  ✓ Today: 1 of 3 done      │

└───────────────────────────┴───────────────────────────┘

Quick Log — student, subject, duration, log type (Planned/Spontaneous/Field Trip/Peer-Teaching), notes.

Compliance & Reports — per-subject pacing status, 6-subject checklist, PDF export.

Data: students, academic_years, subjects, daily_logs

Done when: you can create both students, start an academic year, log activities daily, and see accurate hour totals against the 875-hour goal.

Phase 1.5 — Curriculum Import + Daily Checklist

Screens: Curriculum & Standards Library, Add Curriculum Items, Today (checklist)

Curriculum & Standards Library:

┌─────────────────────────────────────────────────────┐

│  My curricula          Standards reference            │

├─────────────────────────────────────────────────────┤

│  📖 BookShark Level A                                 │

│     Reading · calendar-paced · 36 wks · 24 items   > │

│  🔢 Math-U-See Alpha                                  │

│     Math · mastery-paced · 30 lessons              > │

├─────────────────────────────────────────────────────┤

│                [+ Add curriculum]                      │

└─────────────────────────────────────────────────────┘

Curriculum-agnostic design (important for future changes): a curriculum record is just title + subject + pacing_type — nothing brand-specific. Switching from BookShark to a different reading program next year, or adding a fully online course (e.g. a subscription video curriculum), is just adding a new curriculum record with delivery_mode set appropriately. Old curricula and their historical logs stay intact — you're not migrating data, just adding new entries going forward.

Today (checklist):

┌─────────────────────────────────────────┐

│  Milli · Tuesday                          │

├─────────────────────────────────────────┤

│  ☑ BookShark Lvl A — Reader ch. 3   30m  │

│  ☑ Math-U-See Alpha — Lesson 12     25m  │

│  ☐ History read-aloud — ch. 4       20m  │

│  ☐ Handwriting practice             15m  │

├─────────────────────────────────────────┤

│           [+ Log something else]          │

└─────────────────────────────────────────┘

Data: curricula (+ delivery_mode, pacing_type), curriculum_items (+ item_type, external_url)

Done when: both curricula are loaded, pacing works for both calendar-paced (BookShark) and mastery-paced (Math-U-See) styles, and Today auto-populates from them.

Phase 1.75 — Differentiators

Screens: Standards Coverage Checklist (part of Compliance & Reports), Unit Study Mode, Shared/Multi-Student Log

Compliance & Standards (expanded):

┌─────────────────────────────────────────────────────┐

│  Milli · 2026–2027                                     │

│  Reading ✓  Math ✓  Health ⚠ behind  Science ✓         │

├─────────────────────────────────────────────────────┤

│  Standards coverage — Reading (WI Standards, Gr. 1)    │

│  ✓ RF.1.3 — decode CVC & multisyllabic words  (3)      │

│  ✓ RL.1.2 — retell stories, identify lesson   (2)      │

│  ○ W.1.1  — write opinion pieces w/ reasons   (0)      │

├─────────────────────────────────────────────────────┤

│              [⬇ Export compliance PDF]                 │

└─────────────────────────────────────────────────────┘

Shared/multi-student log: select both students on one Quick Log entry (e.g. a field trip); the app writes one linked record per student, each mapped to their own grade level, tied together with a shared_activity_group_id.

Unit Study Mode: one topic, differentiated objectives per child — solves the "teaching two grade levels at once" problem. Ships with a starter library (seasons, life cycles, simple machines, geography) plus fully custom option.

Standards tagging (automatic): when a curriculum item is added, its description is sent to the Claude API along with the relevant standards for that subject/grade; a suggested standard code comes back pre-filled, editable before it's confirmed — never silently auto-committed.

Data: standards, curriculum_item_standards (+ ai_suggested, confirmed), unit_studies, unit_study_templates, unit_study_objectives, daily_logs.shared_activity_group_id, daily_logs.unit_study_id

Done when: standards suggestions appear automatically on new curriculum items, the coverage checklist reflects real progress, and one shared-trip log correctly splits into two student records.

Phase 2 — Portfolio, Media & Trips

Screens: Media Upload, Trips & Vacations, Narration Capture

Trips & Vacations:

┌─────────────────────────────────────────────────────┐

│  Trips & vacations                                      │

├─────────────────────────────────────────────────────┤

│  [photo strip]                                          │

│  Yellowstone National Park                               │

│  June 14–19, 2027 · Milli, Luci · 12 photos              │

│  [Science] [Geography]                                   │

├─────────────────────────────────────────────────────┤

│  State Capitol Tour                                      │

│  March 3, 2027 · Milli, Luci · 4 photos               >  │

├─────────────────────────────────────────────────────┤

│                    [+ Log a trip]                        │

└─────────────────────────────────────────────────────┘

Media upload attaches to a log entry, unit study, or trip; any photo can be starred as a portfolio sample (Beginning/Middle/End of year).

Narration capture (refined): record button lives on reading-log entries; after Claude API transcription, one optional follow-up tags which comprehension skill the narration demonstrates (retelling, sequencing, etc.), linking it to the standards/benchmark vocabulary already in the system.

Benchmark parity check: optional, informal comparison against paraphrased public grade-level benchmarks — explicitly framed as a comfort-check, not a compliance requirement.

Data: trips, trip_students, media_attachments (+ trip_id, is_portfolio_sample), narrations, benchmark_references, benchmark_progress

Done when: you can log a multi-day trip with photos, star portfolio samples, and record/transcribe a narration end to end.

Phase 2.5 — Calendar & Google Calendar Sync

Screens: Calendar (Month/Week/Day), Google Calendar Sync Settings

Calendar (month view):

┌───────────────────────────────────────────────┐

│ [Month][Week][Day]         ‹  March 2027  ›     │

├───┬───┬───┬───┬───┬───┬───┬                     │

│ S │ M │ T │ W │ T │ F │ S │                     │

├───┼───┼───┼───┼───┼───┼───┤                     │

│   │   │ 1 │ 2 │ 3 │ 4 │ 5 │                     │

│   │   │   │•R │•M │🚌 │   │  • = lesson tag     │

│   │   │   │   │•M │zoo│   │  🚌 = field trip     │

└───┴───┴───┴───┴───┴───┴───┘                     │

📅 Synced with Google Calendar · last synced 2m ago │

└───────────────────────────────────────────────┘

Google Calendar sync — one-way (app → Google), as decided. The app pushes planned lessons, field trips, and the PI-1206 deadline to a chosen Google calendar (e.g. your existing family calendar), so they're visible from any normal calendar app without opening this one. Requires a one-time Google Cloud project + OAuth setup (detailed in the Build Guide, Section 6).

Data: google_calendar_connections (encrypted tokens), daily_logs.google_event_id, curriculum_items.google_event_id

Done when: logging a planned item or trip in the app creates a matching event on your Google family calendar within a minute or two, without duplicates on re-sync.

Phase 3 — AI-Assisted Grading + Closed-Loop Mastery Pacing

Screens: Work Sample Review

- Photograph completed work → upload → Claude API drafts feedback + a suggested score/mastery note → you review, edit, and confirm before it's saved to the record.

- For Math-U-See specifically: repeated signs of struggle on a lesson (from grading signals or logged time) adjust that subject's mastery-paced pacing forecast — separate logic from BookShark's calendar-paced forecast, so the Phase 1.75 pacing radar doesn't falsely flag "behind" when a child is legitimately still working through a concept.

Data: work_samples (image_url, ai_feedback, ai_suggested_score, confirmed_score, status), curricula.pacing_type driving separate pacing logic

Done when: a photographed worksheet produces a reviewable AI draft, and confirming it updates the student's record — never automatically.

Phase 4 — Transcript System

Screens: Transcript (confirm-based)

- You explicitly add a course/credit/grade when it's finalized — nothing writes automatically from daily logs.

- A separate, clearly-labeled "draft preview" view can show a what-if projection from current data, but it never touches the real transcript table until you confirm.

Data: transcripts (student_id, academic_year_id, subject_id, credit_earned, grade_mark, confirmed_date)

Done when: you can add a confirmed grade/credit and see it reflected in a clean transcript view, with the draft/preview clearly separated from confirmed entries.

Phase 5 — Year-End Portfolio: PDF + Highlight Slideshow

Screens: End-of-Year Export

┌─────────────────────────────────────────┐

│  End-of-year report — Milli, 2026–2027    │

├─────────────────────────────────────────┤

│  ☑ Hours summary                          │

│  ☑ 6-subject checklist                    │

│  ☑ Standards coverage                     │

│  ☑ Curriculum completion                  │

│  ☐ Confirmed grades / transcript          │

│  ☑ Portfolio photos                       │

├─────────────────────────────────────────┤

│            [⬇ Generate PDF]               │

├─────────────────────────────────────────┤

│  🎬 Highlight slideshow  [beta]           │

│  Starred photos + narration clips,        │

│  played in sequence with crossfades.      │

│              [Preview slideshow]           │

└─────────────────────────────────────────┘

PDF work portfolio: consolidated, includes embedded starred photos alongside the compliance data — the actual artifact you'd hand over or archive.

Highlight slideshow (realistic scope): starred photos + narration audio, sequenced with simple crossfades, built with a browser-based tool (e.g. ffmpeg.wasm) rather than a full video editor. This is intentionally scoped down from "video resume" to something buildable — true multi-clip cinematic editing is a Phase 6/future idea, not part of this build.

Done when: a one-click PDF includes real photos and data, and a slideshow preview plays starred content in sequence.

Phase 6 — Future / Not Scoped Now

Explicitly deferred, revisit later if desired: two-way Google Calendar sync, full video editing, multi-family/community features, monetization.

3. Complete Data Model

students                    academic_years              subjects

id                          id                           id

name                        student_id → students        name

birth_date                  year_label                   is_state_required

grade_level

start_date / end_date

daily_logs                  curricula                    curriculum_items

id                           id                           id

student_id                   student_id                   curriculum_id

academic_year_id             subject_id                   sequence_order

subject_id                   title                         title

date                         pacing_type (cal/mastery)     item_type (reading/video/

duration_minutes             delivery_mode (physical/       online_module/worksheet)

log_type                      online/hybrid)                external_url

notes                                                       estimated_minutes

shared_activity_group_id

unit_study_id

trip_id

google_event_id

standards                   curriculum_item_standards    unit_studies

id                           curriculum_item_id           id

framework                    standard_id                  title

code                         ai_suggested                  topic_description

subject / grade_level        confirmed                     subject_id

short_description                                          template_id

unit_study_templates        unit_study_objectives        benchmark_references / progress

id                           id                            id, grade_level, subject,

title / topic_description    unit_study_id                 description

subject / grade_range        student_id

objective_description

standard_id

trips                       trip_students                 media_attachments

id                           trip_id                       id

title / location             student_id                    log_id / trip_id

start_date / end_date                                      file_url

description                                                is_portfolio_sample

narrations                  work_samples                  transcripts

id                           id                            id

student_id / log_id          log_id / subject_id           student_id / academic_year_id

audio_url / transcript_text  image_url                     subject_id

tagged_skill                 ai_feedback                    credit_earned

ai_suggested_score             grade_mark

confirmed_score                confirmed_date

google_calendar_connections   profiles (user management — see Section 4)

id                            id (= auth.users.id)

google_account_email          household_role (owner/co-owner/student)

target_calendar_id            linked_student_id (nullable)

sync_direction                display_name

access_token (encrypted)

refresh_token (encrypted)

4. User Management, Roles & Security

Roles

| Role | Who | Access |
| --- | --- | --- |
| Owner | You | Full read/write on all students, all data, settings, billing/domain config |
| Co-owner | Your wife | Full read/write on all students and data, same as Owner minus account-level settings (e.g. Google Calendar reconnection, deployment config) |
| Student | Milli/Luci, later | Read access to their own compliance progress, curriculum, and narrations; write access to their own logs/narrations/work samples, but flagged pending_parent_approval until a parent confirms — mirrors the "AI drafts, human confirms" pattern already used elsewhere, so a kid's self-report never silently becomes the official record |

Implementation

- Supabase Auth handles login (email/password is sufficient — no need for social login).

- A profiles table extends auth.users with household_role and (for student accounts) linked_student_id.

- Row Level Security (RLS) policies enforce all of this at the database level, not just in the app UI — meaning even a bug in the frontend code can't leak another family's data or let a student-role account silently edit official records. Example policy logic:

  - Owner/Co-owner: full access to all rows.

  - Student: SELECT only where student_id = profiles.linked_student_id; INSERT allowed on daily_logs/narrations with pending_parent_approval = true forced by the policy, not the client.

- Student accounts are created later (Phase-agnostic — add whenever you're ready, no schema changes needed since profiles.linked_student_id already supports it).

Data security in the cloud

- Encryption in transit: every request over HTTPS, enforced automatically by Vercel's TLS.

- Encryption at rest: Supabase encrypts stored data by default.

- Secrets: Supabase URL/key and Google OAuth credentials live only in environment variables (local .env.local, never committed to git; Vercel's dashboard for production) — never in code.

- Backups: Supabase's free tier has limited backup retention. Given this holds your kids' legal education records, it's worth considering Supabase's Pro tier (paid) once the app is live, specifically for point-in-time recovery — cheap insurance against accidental deletion. Not required to start, worth revisiting after Phase 1.

- No third-party data sharing: nothing in this design sends student data anywhere except Supabase (your database) and, per-feature, the Anthropic API (for AI grading/standards suggestions/transcription) and Google (only for calendar event titles/times you choose to sync — not full student records).

5. Hosting on Your GoDaddy Domain

You don't need to move your domain off GoDaddy — you're keeping GoDaddy as the registrar and just pointing DNS at Vercel, which hosts the actual app.

- In Vercel, add your domain (or a subdomain like planner.yourdomain.com — recommended, since a subdomain avoids touching your root domain's existing DNS records like email).

- Vercel gives you either a CNAME target (for a subdomain) or an A record IP (for a root domain).

- Log into GoDaddy → My Products → DNS for your domain.

- Add the record Vercel gave you (CNAME pointing to Vercel, or an A record with Vercel's IP). GoDaddy's DNS editor is straightforward — you're just adding one new row.

- Wait for DNS propagation (usually minutes, occasionally up to a few hours).

- Vercel automatically issues a free SSL certificate once it verifies the domain — your app is then reachable at https://planner.yourdomain.com with a proper padlock, not a scary browser warning.

No ongoing cost beyond what you already pay GoDaddy for the domain itself — Vercel's free tier covers hosting at this scale.

6. Technical Implementation Start Guide

Step 0 — Accounts needed (all free to start)

GitHub, Supabase, Vercel, Google Cloud (for Calendar OAuth, Phase 2.5 only), Node.js installed locally, Claude Code installed.

Step 1 — Supabase setup

- Create a Supabase project.

- Run the full SQL schema (Section 3) via Supabase's SQL editor, phase by phase — Phase 1 tables first, so you can start building and testing immediately rather than waiting for every table to exist.

- Enable Row Level Security and apply the policies from Section 4 — do this before writing any app code, not after.

- Enable Supabase Auth (email/password).

- Create a Storage bucket for media (needed by Phase 2, fine to set up now).

- Save your Project URL and anon key for Step 2.

Step 2 — Local project setup

- Create a new folder, scaffold a Next.js project inside it.

- git init, create a matching private GitHub repo, push immediately.

- Write CLAUDE.md at the project root — include the WI compliance rules, the full data model, the phase list from Section 2, and the "AI drafts, human confirms" principle so Claude Code applies it consistently across every AI-touching feature.

- Create .env.local with your Supabase URL/key; confirm .gitignore excludes it.

- Install the Supabase JS client and Supabase's Next.js auth helpers.

Step 3 — Build with Claude Code, in phase order

Work through Section 2's phases in order. After each phase: run locally (npm run dev), click through it yourself, commit to git. Small, working commits per feature — not one giant commit at the end.

Step 4 — Google Calendar setup (before Phase 2.5)

- Create a Google Cloud project (console.cloud.google.com), enable the Google Calendar API.

- Configure the OAuth consent screen (internal/testing mode is fine for personal use).

- Create OAuth 2.0 credentials, add your app's URL as an authorized redirect.

- Store the client ID/secret as environment variables, same pattern as Supabase's.

- Build the one-way sync (app → Google) as scoped in Phase 2.5 — resist the urge to build two-way sync now.

Step 5 — Deploy to Vercel

- Import your GitHub repo into Vercel.

- Add all environment variables (Supabase, Google OAuth, Anthropic API key for AI features) in Vercel's dashboard — separately from your local .env.local.

- Deploy. Every future push to your main branch auto-redeploys.

Step 6 — Connect your GoDaddy domain

Follow Section 5. Do this once Phase 1 is live and working on the default .vercel.app URL — no need to wait for every phase to be finished first.

Step 7 — Add your wife's account, then later the kids'

- Once Phase 1 is deployed, create her Supabase Auth login and set her profiles.household_role to co-owner.

- When you're ready for student access (any time after Phase 1.75, once individual student data is rich enough to be worth their login), create student accounts with household_role = student and linked_student_id set — no schema migration needed, this was designed in from the start.

7. Build Order Checklist

- [ ] Phase 1 — MVP

- [ ] Phase 1.5 — Curriculum + Checklist

- [ ] Phase 1.75 — Differentiators (standards, unit study, pacing radar, peer-teaching, shared logs)

- [ ] Phase 2 — Portfolio, Media & Trips

- [ ] Phase 2.5 — Calendar + Google Calendar one-way sync

- [ ] Phase 3 — AI-Assisted Grading + closed-loop mastery pacing

- [ ] Phase 4 — Transcript System

- [ ] Phase 5 — Year-End Portfolio (PDF + highlight slideshow)

- [ ] GoDaddy domain connected

- [ ] Wife's co-owner account added

- [ ] Student accounts added (when ready)

____________________________________________________________________________________

I like to make a web app: i started in gemini and would like to contunite here: here is base context but lets dive deeper into plann as i descivered when i started thatit needs to be a web app to store across devices.

Reconsidered architecture shift from complex Kotlin approach to pragmatic web-first solution

Reconsidered architecture shift from complex Kotlin approach to pragmatic web-first solution

Good instinct to pause here — the plan you built in Gemini pointed toward Kotlin Multiplatform + Compose for Web (Wasm), which is honestly one of the more bleeding-edge, fragile paths for a web frontend right now (Wasm target tooling is still maturing, debugging is harder, and the developer community/examples are much thinner than standard web stacks). If what you actually need is "accessible from any device's browser," you can get there with a much simpler, more battle-tested stack — plain web app (e.g., Next.js/React) talking to Supabase — and skip Kotlin/Android Studio for the web piece entirely. A responsive web app also just works fine on a phone's browser, and can even be installed as a PWA for an app-like icon/experience, without you maintaining two separate codebases.

Before I map out the deeper plan, I want to lock down scope so I don't build the wrong thing:

Do you still want a separate native Android app, or is a responsive web app (works on any phone/tablet/laptop browser) enough?Web app now, native Android app later

How do you want to actually build it from here?Not sure yet — help me decide

Architected scalable tech stack and deliberated optimal development environment

Architected scalable tech stack and deliberated optimal development environment

Good — that combo makes this a lot cleaner. Here's the deeper plan.

Recommended stack

Frontend: Next.js (React) + Tailwind CSS, deployed on Vercel
Backend: Supabase (Postgres + Auth + Storage) — same choice you already made
Later Android app: Since Supabase is just a Postgres database with a REST/realtime API, a future native Android app (Kotlin + Supabase's native Kotlin SDK, or even just Retrofit hitting Supabase's REST API) can plug into the exact same database with zero backend rework. You're not locking yourself out of native later — you're just not paying the Kotlin Multiplatform/Wasm tax now.

This is also a far more standard, well-documented stack than Compose-for-Web, which matters a lot when you're leaning on an AI coding assistant — it has vastly more training data and examples for Next.js + Supabase than for KMP/Wasm, so it'll make fewer mistakes and you'll find help faster when something breaks.

How to actually build it: Claude Code

For "help me decide" — I'd steer you toward Claude Code over building in this chat, for one main reason: this project has a real backend (database schema, auth, environment secrets), multiple files that reference each other, and needs to be deployed and version-controlled with git. Chat artifacts are great for quick prototypes/single-file demos, but they can't hold a persistent multi-file project, install npm packages, run a dev server, or push to GitHub/Vercel. Claude Code runs on your actual computer, in your actual project folder, and can do all of that.

The workflow is nearly identical to what you had with Gemini CLI:

- npm install → set up a Next.js project

- A CLAUDE.md file (same idea as your GEMINI.md) holding the persistent project context — WI compliance rules, the 2-child/6-subject/875-hour requirements, "reverse logging" philosophy, your schema

- You describe features in plain English, Claude Code writes and edits the files directly, runs the dev server, and can even read error output to self-debug

Concrete next steps, in order

- Supabase project setup — create the project, define the schema (reusing your students, subjects, daily_logs, media_attachments, resources tables from before), turn on Row Level Security so only your account can read/write your kids' data.

- Scaffold the Next.js app — auth (login for you, since kids don't need separate logins), basic layout, connect to Supabase.

- Build the compliance core — 875-hour tracker, 6 mandatory subjects, PI-1206 deadline reminder.

- Build reverse-logging UI — the quick-add flow you liked from the Gemini plan.

- Add portfolio/media — photo uploads to Supabase Storage, the Trello-style Beginning/Middle/End board.

- PDF export for compliance records.

- Deploy to Vercel so it's reachable from any device's browser immediately — no app store needed.

I can write the actual Supabase SQL schema and the CLAUDE.md context file right now so you're ready to open Claude Code and start — want me to do that next?

Recommended apps and extensionsBrowse all

Claude Code for desktop

Build and run the actual Next.js + Supabase project on your machine, with a CLAUDE.md keeping WI compliance rules front and center.

Let me know if you'd like me to draft that SQL schema and CLAUDE.md now, or if you'd rather talk through any of the steps above in more detail first (e.g. how Row Level Security should be set up, or what the reverse-logging UI should actually look like screen by screen).

Here are some commercial app out there:

https://www.syllabird.com/pricing https://homeschoolplanet.com/features/ https://homeschoolpanda.com/pricing-plans https://www.homeschooltracker.com/ https://www.myschoolyear.com/Plans https://homeschoolmanager.com/pricing/

i like to initially make this for my self but have some aspiration to sell or have a community to push this app to others. the idea being that we could learn with it make some money and also offset taxes for other incomes i have. i like to be able to write off homeschool expenses for my own kids and even travel as a business expense.

Navigated tax implications and business structure considerations carefully

Navigated tax implications and business structure considerations carefully

Here's the competitive landscape, then let's talk through the business/tax piece honestly.

Competitor pricing landscape

| App | Price | Notable |
| --- | --- | --- |
| Syllabird | $6–9/mo ($60–90/yr) | Unlimited students, virtual gradebooks, transcripts, 14-day trial |
| Homeschool Planet | Not shown on this page (separate pricing page) | Very feature-rich: marketplace of 4,000+ lesson plans, drag-and-drop rescheduling, grading, transcripts, 30-day trial |
| Homeschool Panda | Free tier + $5/mo (Essentials) + $8/mo (Pro) | Tiered — free social/community layer, paid layer for planner/tracker features, budget tracking at top tier |
| Homeschool Tracker | <$5/mo starting | 20+ years in market, strong "record keeping" + transcript positioning, testimonial-driven |
| My School Year | $6/mo or $60/yr | Simple flat pricing, unlimited students, "Community Edition" for co-ops/umbrella schools |
| Homeschool Manager | $5.99/mo or $49/yr | Same features on every plan (no tiering), simplicity-focused positioning |

What this tells you:

- The market has converged hard on roughly $5–9/month or $49–90/year — this is basically the price ceiling. You won't get away with charging significantly more without a very differentiated angle.

- Nobody here specializes in state-specific compliance logic (WI's 875-hour rule, Big Six subjects, PI-1206 deadline). They're all generic, feature-broad planners (grading, transcripts, lesson plan marketplaces, calendars). A "built specifically to keep you compliant with your state's actual statute" angle — especially if you expand state-by-state — is a real gap, not just a me-too product.

- Homeschool Panda's free community/social layer plus paid utility tiers is one differentiation model worth studying — free-to-join with paid power features is a good on-ramp for a community-driven product. homeschooltracker

- Free trials (14–30 days), no-credit-card-required, and "ad-free/no data selling" are table stakes messaging in this niche — parents are sensitive to their kids' data being sold.

That's a genuinely viable niche to build in. Now, the harder conversation:

The tax angle — I want to be straight with you here

I'm not a CPA or tax attorney, so treat this as general information, not advice — but a few things are worth knowing before this shapes your plan, because getting it wrong here has real consequences (audits, penalties, back taxes).

The core issue: the IRS doesn't let you deduct personal expenses just because you also run a business. Your own kids' homeschool curriculum, supplies, and family travel are personal expenses by default — using your own children's education as your primary use case doesn't convert them into business expenses. To be deductible, a cost has to be "ordinary and necessary" for the business itself (developing/testing/marketing software), not simply something you'd be spending money on anyway for your family.

Where it gets genuinely gray, and genuinely useful:

- If you travel specifically to demo the app at a homeschool convention, meet a co-op, or do market research — that portion of the trip can plausibly be a real business expense.

- If your kids' curriculum use is documented product testing (you're literally using them as beta testers to validate the app, with notes/logs to that effect) there's a more defensible argument for at least partial allocation — but this needs real substantiation, not just "we're homeschooling and I also have an app."

- The IRS hobby-loss rules (Section 183) matter a lot here: if the venture doesn't show a profit motive (i.e., it never turns a profit, or looks structured mainly to generate losses that offset your other income), the IRS can reclassify it as a hobby and disallow the loss deductions entirely — even retroactively.

- Mixed personal/business use expenses generally need to be allocated (e.g., percentage of time/purpose), not claimed in full.

My honest suggestion: build the app because it's genuinely useful to you and worth trying to sell — that's a fine business motive. But talk to a CPA before you start trying to write off your kids' homeschool costs or family travel through it, ideally before you even structure the business (LLC vs. sole prop matters here too). A good CPA can tell you exactly what's defensible and help you keep the records (mileage logs, business-purpose notes, receipts) that make an allocation actually hold up if ever questioned. Going in with "I want this to offset my other income" as the primary design goal is the kind of framing that increases audit risk rather than the kind that saves you money safely.

Want to go back to the product plan — pricing/tiering strategy for your own app based on what these competitors charge, or the compliance-specific features that would differentiate you (state-by-state 875-hour-style rule engine, for example)?

Weighed feasibility of video resume and portfolio deliverables

Weighed feasibility of video resume and portfolio deliverables

Good additions — these round out the "documentation of a real childhood" side of the app, not just compliance paperwork. Let's design each piece, and I want to be upfront about scope on the video resume specifically.

Trips & vacations — a proper home for these, not just a log entry

A single day's daily_logs entry doesn't fit a 5-day trip well. This deserves its own lightweight entity that can span a date range and hold its own photo gallery.

V

visualize

V

visualize show_widget

Media upload — attaching photos to a log entry, project, or trip

V

visualize

V

visualize show_widget

PDF work portfolio and video resume — one honest scope note

These are two different sizes of technical lift, worth separating clearly:

PDF work portfolio — straightforward extension of the End-of-Year Export you already saw. Add a "Portfolio photos" toggle that pulls in every photo starred as a portfolio sample, laid out alongside the hours/standards/lessons data. This is genuinely easy to build — it's the same PDF generation, just with images embedded.

Video resume — I want to set realistic expectations here rather than oversell it. True video editing (stitching clips, transitions, music, trimming) is a substantial technical undertaking — well beyond a Next.js web app's normal scope, and not something to bolt on casually. What's realistic and still genuinely nice: an auto-generated slideshow — starred portfolio photos plus narration audio clips, played in sequence with simple crossfades, exportable as a video file using a browser-based tool (ffmpeg.wasm) or a cloud video API. That gets you 90% of the "highlight reel" feeling without needing to build a video editor. True multi-clip cinematic editing would be a "Phase 6, revisit later" item, not part of the core roadmap.

V

visualize

V

visualize show_widget

good idea on the slideshow that meets expectations. now with the ground work laid lets get a comprehensive plan with all fully detailed features scoped (with sample images) into the phase. in the plan have the start guide on how to complete all of the technical implementation.

Also note i like all the data to be secure in the DB and online and securely accessed on a private hosted website URL. i have a GoDaddy account already. That noted we need to be able have a user management for me and my wife and later on the kids should have access to support their own education. Keep in mind that we will likely change curriculum in the future to other brands and types. could be online based too .

Architected comprehensive master plan integrating security, multi-role access, curriculum flexibility

Architected comprehensive master plan integrating security, multi-role access, curriculum flexibility

This is the right moment to consolidate — let's build the final master document with every feature scoped, sample screens embedded, and a complete technical build guide covering security, hosting on your GoDaddy domain, and multi-user access.

Created a file, read a file

Created a file, read a file

Create comprehensive master plan and technical build guide consolidating all features, phases, sample screens, security, hosting, and user management

Presented file

Done

A few decisions baked into this that are worth double-checking against what you actually want:

- Student self-logging requires parent approval before it counts toward official hours — same "AI drafts, you confirm" philosophy applied to kids' own entries, so their access doesn't create a compliance-record risk.

- Subdomain recommended for the GoDaddy setup (planner.yourdomain.com) rather than your root domain, so it doesn't touch any existing email/DNS records on that domain.

- Backups flagged as a future paid upgrade, not required to start — Supabase's free tier is fine to launch with, but worth revisiting once this holds a full year of real records.

- Video resume deliberately scoped down to a slideshow (photos + narration audio with crossfades) rather than true video editing, which I flagged as unrealistic for this build.

This is genuinely build-ready now. When you're set, the next concrete step is writing the actual Supabase SQL schema and the CLAUDE.md file so your first Claude Code session can start on